**Sprint 2 Backlog**

The goal of Sprint 2 is to get the main functionalities of the videogram application implemented and working, including video uploads, profile photo uploads, delete uploaded videos, search for other users. This Sprint 2 backlog will include stories 6,7,8,9,11. The most important and highest priority story will be story #7, as it is the main feature of the application. Story #7 has also been estimated with the most man hours due to the anticipated difficulty.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Item #** | **Story** | **Est** | **Actual** | **Status** |
| **6** | **As an authorized user, I must be able to upload a profile picture.** | **15** | **8** | **Done** |
|  | Set up a front end function to upload a profile photo to AWS storage upon user request. | 11 | 5 | Done |
|  | Set up the back end server to listen for POST requests sending photo data. | 2 | 1 | Done |
|  | Set up the back end server to insert a photo link into the database. | 2 | 2 | Done |
| **7** | **As an authorized user, I must be able to upload a video.** | **60** | **80** | **Done** |
|  | Set up a front end function to upload video to AWS storage upon user request. | 58 | 70 | Done |
|  | Set up the back end server to listen for POST requests sending video data. | 2 | 6 | Done |
|  | Set up the back end server to insert a uploaded video data into the database. | 2 | 4 | Done |
| **8** | **As an authorized user, I must be able to delete an uploaded video.** | **20** |  | **Incomplete** |
| **9** | **As an authorized user, I must be able to find other users.** | **20** |  | **Incomplete** |
| **11** | **As an authorized user, I must be able to navigate between all pages.** | **6** |  | **Incomplete** |
| **Total Hours** | | **121** | **88** |  |

**Summary/Modifications:**

Stories 8,9,10 were not able to get finished and will be carried over to Sprint 3.