**Sprint 3 Backlog**

The goal of Sprint 3 is to get the rest of the very high priority functionalities of the videogram application implemented and working.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Item #** | **Story** | **Est** | **Actual** | **Status** |
| **8** | **As an authorized user, I must be able to delete an uploaded video.** | **20** | **11** | **Done** |
|  | Implement front end UI to send a POST request to the server indicating the user wants to delete an uploaded video. | 18 | 10 |  |
|  | Implement back end UI to receive a POST request indicating the user wants to delete an uploaded video, and return success or failure. | 2 | 1 |  |
| **9** | **As an authorized user, I must be able to find other users.** | **20** | **17** | **Done** |
|  | Implement front end UI to send a POST request to the server indicating the user wants to find other users. | 18 | 16 |  |
|  | Implement back end UI to receive a POST request indicating a user wants to find other users, and return a list of all users. | 2 | 1 |  |
| **11** | **As an authorized user, I must be able to navigate between all pages.** | **6** | **10** | **Done** |
|  | Implement front end UI pages necessary for all functionality. | 6 | 10 |  |
| **12** | **As an authorized user, I should be able to like other peoples videos and my videos.** | **6** | **5** | **Done** |
|  | Implement front end UI to send a POST request to the server indicating a user has liked a video. | 5 | 4 |  |
|  | Implement back end application to receive a POST request indicating a user has liked a video. | 1 | 1 |  |
| **13** | **As an authorized user, I should be able to comment on other peoples videos and my videos.** | **4** | **7** | **Done** |
|  | Implement front end UI to send a POST request to the server indicating a user has commented on a video. | 3 | 6 |  |
|  | Implement back end application to receive a POST request indicating a user has commented on a video. | 1 | 1 |  |
| **14** | **As an authorized user, I should be able to view a list of all the comments to any video I have access to.** | **6** | **6** | **Done** |
|  | Implement front end functionality to show all likes corresponding to a video. | 1 | 1 |  |
|  | Implement front end functionality to show all comments corresponding to a video. | 1 | 1 |  |
|  | Implement front end UI to send a POST request to the server indicating the retrieval of likes for a video. | 1 | 1 |  |
|  | Implement front end UI to send a POST request to the server indicating the retrieval of comments for a video. | 1 | 1 |  |
|  | Implement back end application to receive a POST request indicating the retrieval of likes on a video and return a list of likes. | 1 | 1 |  |
|  | Implement back end application to receive a POST request indicating the retrieval of comments on a video and return a list of comments. | 1 | 1 |  |
| **Total Hours** | | **62** | **56** |  |

**Summary/Modifications:**

We were able to get all of the highest priority features implemented in the application. After the final sprint concluded we were not able to get a handful of lower priority stories implemented.